Project name: OpenOutings

## 1) One-line summary

Build a responsive web app (mobile-first, desktop friendly) for finding friends and organising small group activities. Full front end, backend, and database — optionally integrated with Supabase — with complete authentication (OAuth2 compatible), cheap/free testing options before launch, image downscaling, searchable events, host reviews, interests matching, and a group availability/voting calendar that highlights optimal times. Should be with bulgarian names, mostly around or in Sofia. Clearly interlinked – you can reach any page from any other. Card layout.

## 2) Primary goals / success criteria

- A production-quality MVP that supports event creation, joining, pictures, host reviews, search/filters, interest tagging, and a group availability poll with an automatic best-time algorithm.

- Works smoothly on mobile and desktop (responsive UI).

- All images are downscaled automatically for bandwidth/performance.

- Authentication supports email/password + OAuth2 providers (Google / Apple / Facebook / GitHub) and is pluggable.

- The app must be deployable to free/cheap tiers for testing (e.g., Supabase backend + Vercel/Netlify frontend or equivalent).

- Deliverables: Git repo, README, deployment instructions, API docs (OpenAPI/Swagger), database schema, test plan, and a separate full feature list file.

## 3) Target users & use cases (user stories)

- As a user, I can sign up / sign in with email or OAuth and set my profile and interests.

- As a host, I can create events (title, description, location/address, optional map pin, picture(s), date/time, capacity, gender or other restrictions, activity types, paid/free flag).

- As a user, I can search events and filter by date range, interests, location radius, free/paid, activity type, host rating, and availability windows.

- As a user, I can join an event; the current participant count updates automatically and respects capacity limits.

- As a user in a group, I can create a week-long availability poll (days × slots: morning / noon / afternoon / evening) and invite group members with a shareable link; participants mark available slots and algorithm highlights best options.

- As a user, I can review hosts and events (with basic moderation).

- As an admin, I can flag/remove content and see basic analytics (events created, active users, flagged items).

## 4) Functional requirements (precise)

### Events

- Create / edit / delete events (host only).

- Fields: title, body, activity type(s) (multi-select), interests tags, date/time (single or recurring option placeholder), capacity (max participants), visible gender restriction (optional), location (structured address + lat/lng), image(s) (auto downscaled + multiple sizes), free/paid flag, host id.

- Auto update attendee count; prevent overbooking (race-safe).

### Images

- On upload: resize to multiple sizes (thumbnail, medium, large), compress, strip EXIF by default, store URLs in DB.

- Serve optimized formats where possible (WebP fallback).

### Authentication & Authorization

- Email + password (secure, hashed), password reset.

- OAuth2 providers (Google, Apple, Facebook, GitHub) with pluggable config.

- JWT access tokens (short lived) and refresh tokens.

- Role system: user, host, moderator, admin.

### Availability poll (group scheduling)

- Create “availability link” with a week (or two) calendar grid per day × 4 slots (morning/noon/afternoon/evening).

- Participants pick available slots (or mark full-day unavailable).

- Algorithm aggregates votes and highlights top N slots by total availability and by activity preference.

- Export results (CSV) and allow creator to finalize and convert chosen slot into an event.

### Search & filters

- Full text search on title/description; filters for date, interests, activity types, free/paid, distance from coordinates (haversine), host rating, capacity remaining.

- Sort by relevance, date, distance, popularity.

### Reviews & Ratings

- Users can leave 1–5 star reviews + optional text for hosts. Rate-limited and verified joiner-only reviews recommended.

- Basic anti-abuse: one review per event per user; flagging system; admin moderation queue.

### Interests & Recommendations

- Users add interests to profile (tags).

- Events with overlapping interests highlighted on user feed / search results.

- Simple recommendation: boost events matching > X interest tags.

### Notifications

- Email notifications for: event invites, join confirmations, host messages, poll results, password resets. (Push/real-time optional; mention WebSockets / server-sent events if needed.)

- In-app notification center.

### Admin

- Dashboard to moderate content, ban users, view analytics (counts of events, active users, flagged items).

## 5) Non-functional & quality requirements

- Mobile-first responsive UI (use Tailwind or similar).

- Accessibility basics (semantic HTML, alt text, color contrast).

- Performance: images cropped/resized, lazy load, client caching (service worker optional).

- Security: input validation, rate limiting, CSRF protection, secure password hashing (e.g., bcrypt/argon2), content sanitisation (XSS).

- Scalability: design DB and APIs for horizontal scaling; prepared to move from single-node to managed services.

- Logging & error reporting: Sentry or equivalent (config stubs).

- Tests: unit tests for critical backend logic (auth, poll aggregation, booking), E2E smoke tests for major flows.

## 6) Suggested tech stack (flexible; mention Supabase option)

- Frontend: React (Vite/Next.js) or SvelteKit, Tailwind CSS, mobile-first design.

- Backend / Auth / DB options:

  - Supabase (recommended for fast MVP): Auth + Postgres + Storage + Edge Functions for server logic. (Plugs OAuth, offers free tier for testing.)

  - Or: Node.js (Express/Nest) + PostgreSQL + Prisma/TypeORM + Auth0 / Clerk / custom OAuth2.

- Storage: Supabase Storage or S3-compatible.

- Images: Use serverless image processing (Edge Function / Cloud Function) or client-side resizing + backend recompression.

- Map: Use OpenStreetMap + Nominatim (free) or a low-cost provider; integrate map tiles via Leaflet or Mapbox (note Mapbox free tier limits).

- Deployment: Vercel/Netlify (frontend), Supabase/Vercel Edge Functions (backend) — all offering free tiers for testing.

Note: If you want me to pick exact providers and configuration for production cost/limits, say so and I’ll produce a comparison.

## 7) API surface (example endpoints)

- POST /api/auth/signup

- POST /api/auth/login

- GET /api/users/:id

- PUT /api/users/:id

- POST /api/events

- GET /api/events (search + filters)

- GET /api/events/:id

- POST /api/events/:id/join

- DELETE /api/events/:id/join

- POST /api/polls (create availability poll)

- GET /api/polls/:id/results

- POST /api/reviews

- POST /api/upload (image upload)

- Webhooks or endpoints for OAuth callbacks

Include OpenAPI/Swagger spec as part of the deliverables.

## 8) Data model (core tables / collections)

- users: id, email, display_name, avatar_url, interests[], oauth_providers[], bio, role, created_at

- events: id, host_id, title, description, activity_types[], interest_tags[], start_datetime, end_datetime, capacity, gender_restriction, price_info, location {address, lat, lng}, image_urls[], created_at, status

- event_participants: event_id, user_id, joined_at, role (attendee/guest)

- reviews: id, reviewer_id, host_id, event_id (optional), rating, text, created_at

- polls: id, creator_id, start_date, end_date, slots[][], results (user_id -> selected slots)

- images: id, owner_id, storage_path, sizes {thumb, medium, large}, created_at

- flags/moderation: id, target_type, target_id, reporter_id, reason, status

## 9) Availability poll algorithm (spec)

- Input: grid of dates × 4 slots, N participants with binary availability per slot.

- Score each slot = count(participants available) + interest_weight (if participants also indicate preferred activities → small boost).

- Output: ranked list of slots, visual heatmap, top K highlighted.

- Tie-breaker: earliest date or slot with least conflicts across participants.

- Export: CSV with aggregated counts and participant notes.

## 10) Testing & cheap/free testing plan (no cost assumptions)

- Use free tiers: Supabase free tier for DB/auth/storage; Vercel / Netlify for frontend; free SMTP for dev emails (Mailtrap/dev mode); GitHub Actions for CI (free for public / limited for private).

- Testing steps:

  - Unit tests for critical backend logic (auth, join/capacity, poll aggregator).

  - Integration tests for API endpoints (Postman collection + automated runs).

  - E2E smoke tests for main user flows (signup, create event, join, poll).

  - Manual QA on a variety of mobile screen sizes.

- Include a test matrix and acceptance tests file in the repo.

## 11) Deliverables (explicit)

- Full source code in a public/private GitHub repo (one repo or mono-repo) with clear commit history.

- README with setup, env variables, deployment steps.

- Dockerfile(s) and docker-compose for local dev where applicable.

- OpenAPI / Swagger spec and Postman collection.

- Database migration scripts and schema.

- CI pipeline (GitHub Actions) for tests + deploy to preview envs.

- Basic analytics dashboard (counts) and admin moderation UI.

- File FEATURES_AND_SPECS.md — a single, separate file that lists every functionality and implementation detail (the user requested a separate file).

- Optional: simple UI mockups (Figma links or static images) or basic component library.

## 12) Acceptance criteria (what QA will verify)

- Users can sign up and login via email and one OAuth provider; tokens issued.

- Host can create event, upload image(s) and images are downscaled; participant count increments when users join; capacity enforced.

- Search returns relevant events using filters; interest-matching boosts results.

- Group poll: participants register availability; system highlights best top slots correctly.

- Host reviews can be submitted and appear in host profile; flagged reviews appear in admin queue.

- App renders correctly on iPhone/Android viewport and a desktop viewport.

## 13) Implementation roadmap (stepwise, no time estimates)

- Project skeleton: repo, linting, prettier, CI

- Auth + user model + profile UI

- Event model + create/edit UI + image upload + downscaling pipeline

- Join/participant flow + capacity safeguards

- Search API + basic filters

- Poll creation + aggregation algorithm + shareable link

- Reviews & moderation

- Notifications (email) + in-app notifications

- Admin dashboard + analytics

- Tests + documentation + deployment to free preview envs

- Polish UX, accessibility, and production hardening

## 14) What I expect from whoever receives this prompt

- Produce a working MVP that satisfies acceptance criteria and deliverables.

- Use Supabase if requested and document any limitations.

- Provide clear instructions to run locally and to deploy to the recommended free tiers.

- Produce the separate file FEATURES_AND_SPECS.md that enumerates every endpoint, UI screen, DB table, and business rule.

## 15) Extra notes / optional features (nice to have)

- Real-time chat for event participants (Socket or Supabase Realtime).

- Calendar sync export (ICS) or Google Calendar integration.

- Map clustering for many events in same area.

- Paid events workflow (payment provider integration stub: Stripe).

- Gamification badges for active users/hosts.

## 16) Final meta: format for the response you should deliver to me

When you (developer/AI) respond to this prompt, return:

- A short plan that confirms which stack you will use (or why you won’t use Supabase).

- A repository skeleton link or ZIP with at least the README and FEATURES_AND_SPECS.md.

- The OpenAPI spec (or a promise that it’s included in the repo).

- A checklist showing the acceptance criteria with current completion status.